## Slide 1
Orbis
AI-Powered Phishing Defense
Weekly Pod Sync · DOMinion · Michael · Ozias · David

## Slide 2
Last Week
Where we were coming in
Personal flow (login, signup, Clerk auth) working end-to-end
Personal Dashboard, Reports, and Ask Orbo chat live
Deployed to Render — API + client both live
Analyst & org features mostly stubbed / incomplete
CreateTeam UI-only — no real org creation
Login kept bouncing users to the landing page (redirect race bug)

## Slide 3
This Week
What shipped
Auth
Analyst Dashboard
Email Forwarding
Browser Extension
OpenAI Switch
Deployment
Fixed the redirect race — login reliably lands users in the app
Analyst dashboard: stat tiles, Recharts bar + pie charts, pending-review queue
Org invite flow: CreateTeam now actually creates a Clerk org + sends real invites
Email forwarding: forward a suspicious email → analyzed + surfaced in Reports
Browser extension: right-click any link → instant Orbis check
Switched LLM from Salesforce gateway to OpenAI (gpt-4o-mini)
Render deployment live — both services running with real keys

## Slide 4
Auth — Fixed & Extended
Redirect Race Fix
• Login no longer bounces to landing page
• ProtectedRoute waits for Clerk to load
• Redirect driven off isSignedIn state
Org Invite Flow
• CreateTeam now calls Clerk API
• Creates real organization
• Sends actual email invites
• Custom domain → auto-join enabled
• Generic domain (Gmail etc.) → invite-only
Invite Acceptance
• Ticket URL detected on arrival
• Existing account → signed in instantly
• New user → set-password form shown
• No dead-end 'session exists' errors

## Slide 5
Analyst Platform
Dashboard
• Stat tiles: total checks, threats, pending
• 7-day submission trend (Recharts BarChart)
• Verdict distribution (Recharts PieChart)
• Pending-review queue with scores
Triage Queue
• Org-wide Reports view for analysts
• Campaign-grouped, priority-sorted
• One-click verdict authoring form
• Sends closure notification to reporter
Stats Endpoint
• GET /api/history (analyst-only)
• Verdict breakdown by band
• 7-day trend data for charts
• Pending-review count
Insights (AI Feature B)
• Ask questions in plain English
• Server validates query safety
• Returns Recharts chart spec
• No raw SQL exposure

## Slide 6
New Interaction Surfaces
Email Forwarding
Forward any suspicious email to Orbis
Analyzes sender identity (SPF/DMARC/MX)
Extracts links + scores the message
Surfaces as a reviewable report for analysts
No extra UI — works with any email client
Browser Extension
Right-click any link → Check with Orbis
Inline Gmail badge (instant pre-check)
App-issued API keys (secure, revocable)
Works without opening the web app
Deep-link to full report when needed

## Slide 7
Coming Up
Next sprint priorities
Org-member dashboard variant (team stats, member overview table)
Search endpoint GET /api/search?q= for analyst keyword search
Full Org sign-in experience (org switcher, member invite acceptance polish)
Seed realistic demo data (campaigns, threat history, org activity)
Deployment hardening: prod Clerk instance, Neon pooled URL, SSL verify
Polish & responsive layout audit before final demo

## Slide 8
Thank You
Questions & feedback welcome
Team DOMinion · Michael Jissa · Ozias Tumimana · David Gonzalez-Cesar